# Implementation Roadmap & Phase Plan

# Version 1.0

## OneHealth ERP Kernel

Status: Implementation Planning
Scope: Kernel platform development prior to vertical modules

This converts the architecture we have defined into a practical build sequence, starting from a minimal runnable system and progressively layering kernel capabilities.

The guiding philosophy is:

Build the platform before building applications.

Healthcare modules such as EMR, Radiology, Pharmacy, etc., will only be developed after the kernel platform is stable.

# 1. Implementation Strategy

The development strategy follows these principles:

| Principle | Description |
| --- | --- |
| Kernel-first | build the platform before applications |
| Vertical independence | kernel usable outside healthcare |
| Incremental milestones | each phase produces a runnable system |
| Strong foundation | metadata and developer tools first |
| Observability early | monitoring built from start |

# 2. Development Phases Overview

The implementation will occur in the following phases:

| Phase | Name | Objective |
| --- | --- | --- |
| K0 | Kernel Bootstrap | minimal runnable platform |
| K1 | Metadata Core | DDIC and schema activation |
| K2 | Security & Identity | user management and LDAP |
| K3 | Developer Platform | One Studio IDE |
| K4 | Runtime Services | workflow, rules, jobs |
| K5 | Integration Platform | Integration Hub |
| K6 | Output Framework | printing and templates |
| K7 | Observability | monitoring and tracing |
| K8 | Core ERP Modules | inventory, finance, HR |
| K9 | Healthcare Modules | clinical applications |

# 3. Phase K0 — Kernel Bootstrap

This phase establishes a minimal runnable platform.

### Objectives

- deploy core runtime infrastructure

- validate technology stack

- establish repository structure

- deploy first runnable application

### Components implemented

| Component | Description |
| --- | --- |
| Java runtime | base application service |
| PostgreSQL | database connection |
| Redis | cache connection |
| RabbitMQ | messaging |
| Angular UI | minimal front-end |
| API layer | REST endpoints |

### Deliverables

- minimal API server

- login page

- health monitoring endpoint

- database connectivity

- simple “Hello World” module

# 4. Phase K1 — Metadata Core

This phase implements the Data Dictionary (DDIC).

### Objectives

- metadata-driven data model

- schema activation engine

- DDIC storage tables

- metadata runtime APIs

### Components implemented

| Component | Description |
| --- | --- |
| Domain objects | technical type definitions |
| Data Elements | semantic field definitions |
| Table Definitions | logical table structures |
| Table Fields | column definitions |
| Search Helps | lookup definitions |
| DDIC Activation Engine | schema deployment |

### Deliverables

- DDIC builder UI

- metadata APIs

- schema activation pipeline

- self-describing DDIC tables

# 5. Phase K2 — Security & Identity

This phase establishes the security model.

### Objectives

- identity integration

- user and role management

- policy engine

- authentication infrastructure

### Components implemented

| Component | Description |
| --- | --- |
| LDAP integration | identity management |
| Keycloak integration | authentication |
| Authorisation Engine | permission evaluation |
| Policy Engine | access policies |
| Audit Framework | security auditing |

### Deliverables

- login system

- role-based access control

- audit logging

- break-glass emergency access

# 6. Phase K3 — Developer Platform

This phase builds One Studio.

### Objectives

- integrated development environment

- metadata editing tools

- package management

- version control integration

### Components implemented

| Component | Description |
| --- | --- |
| One Studio IDE | development workspace |
| Table Builder | DDIC table editor |
| Data Element Builder | semantic field editor |
| Package Manager | module packaging |
| Git integration | Gitea repository |
| CI/CD integration | Jenkins pipelines |

### Deliverables

- full development UI

- object lifecycle management

- module packaging capability

# 7. Phase K4 — Runtime Services

This phase introduces the core kernel services.

### Components implemented

| Service | Description |
| --- | --- |
| Workflow Engine | state machine workflows |
| Rules Engine | configurable decision logic |
| Job Scheduler | background processing |
| Event system | messaging infrastructure |
| Cache layer | metadata caching |

### Deliverables

- workflow designer

- rule configuration UI

- job monitoring tools

# 8. Phase K5 — Integration Platform

This phase builds the Integration Hub (X subsystem).

### Objectives

- external system connectivity

- message transformation

- device integration framework

### Components implemented

| Component | Description |
| --- | --- |
| Connector registry | integration catalogue |
| Protocol adapters | HL7 / REST / file |
| Transformation engine | message mapping |
| Device integration framework | equipment connectivity |

### Deliverables

- integration builder UI

- test harness for connectors

- monitoring dashboard

# 9. Phase K6 — Output Framework

This phase implements document generation and printing.

### Components implemented

| Component | Description |
| --- | --- |
| Template engine | document templates |
| Template designer | visual editor |
| Spool manager | print queue |
| Printer registry | printer management |
| Local print agent | client printing |

### Deliverables

- PDF / ZPL / ESC-POS support

- print audit logging

- export monitoring

# 10. Phase K7 — Observability

This phase completes system monitoring.

### Components implemented

| Component | Description |
| --- | --- |
| Metrics collection | Prometheus |
| Dashboard visualisation | Grafana |
| Log aggregation | OpenSearch |
| Distributed tracing | OpenTelemetry |

### Deliverables

- system health dashboards

- performance monitoring

- trace analysis

# 11. Phase K8 — Core ERP Modules

This phase introduces industry-neutral ERP modules.

Examples include:

| Module | Prefix |
| --- | --- |
| Administration | A |
| Finance | F |
| Inventory | I |
| HR | HR |
| Quality | Q |

These modules validate the kernel's real-world functionality.

# 12. Phase K9 — Healthcare Modules

Healthcare modules will be built after the core ERP platform stabilises.

Examples include:

| Module | Prefix |
| --- | --- |
| Patient Administration | P |
| Laboratory | PL |
| Pharmacy | PM |
| Radiology | R |

# 13. Development Infrastructure

The development environment includes:

| Tool | Purpose |
| --- | --- |
| Gitea | version control |
| Jenkins | CI/CD |
| SonarQube (optional) | code quality |
| Docker | dev environments |

# 14. Testing Strategy

Testing includes multiple layers.

| Type | Description |
| --- | --- |
| Unit tests | individual components |
| Integration tests | module interactions |
| Performance tests | system scalability |
| Security tests | penetration testing |

# 15. Documentation Deliverables

Documentation will include:

| Document | Audience |
| --- | --- |
| Kernel architecture guide | internal developers |
| Developer handbook | external developers |
| API documentation | integrators |
| Administrator manual | system administrators |

# 16. Early Demonstration Milestones

The platform will demonstrate key milestones.

### Milestone 1

Kernel boots successfully.

### Milestone 2

DDIC creates tables dynamically.

### Milestone 3

One Studio creates and deploys modules.

### Milestone 4

Workflow and rules execute successfully.

# 17. Initial "Hello World" Application

The first application built on the kernel will demonstrate:

- table creation via DDIC

- UI form generation

- API access

- rule evaluation

- audit logging

This validates the platform.

# 18. Governance Model

Development governance must include:

- architecture review board

- code review standards

- module certification process

# 19. Risk Areas

Potential challenges include:

| Risk | Mitigation |
| --- | --- |
| metadata complexity | strong tooling |
| integration complexity | modular connectors |
| performance | caching and event-driven design |

# 20. Success Criteria

The platform is considered production-ready when:

- kernel services stable

- developer platform functional

- integration hub operational

- security and audit framework validated

- multi-tenant deployment verified

# Important Observation

At this point we have completed the entire architecture stack:

✔ Kernel architecture
✔ Metadata model
✔ Security model
✔ Developer platform
✔ Runtime infrastructure
✔ Integration architecture
✔ Output framework
✔ Observability stack
✔ Implementation roadmap

You now have enough specification to begin actual engineering.

# The Next Critical Document

Before development begins, the most valuable next document would be:

## Developer Handbook – Internal Edition v1.0

This would explain the system to engineers who have no ERP background, covering:

- how the DDIC works

- how modules are built

- how workflows and rules integrate

- how the runtime operates

- how One Studio is used

This will become the primary onboarding guide for engineers building the platform.

It will also be the basis for the External Developer Handbook later.

ChatGPT c